Gaps and Pending Work

1 — Admin dashboard for services and service providers

There is no publicly visible admin dashboard that aggregates data on services and service providers. Admins presumably need to oversee property listings, service orders (legal, movers, security, etc.) and monitor the Relationship Managers handling verification and documentation. A comprehensive dashboard should:

- Display all registered service providers, categorised by service (legal, security, movers, architects, etc.), with status (verified, pending) and performance metrics.

- Provide controls for approving new service providers, updating service offerings and handling complaints.

- Show high-level metrics (total listings, active buyers/tenants, service requests per category, conversion rates) to help management evaluate platform performance.

2 — Data analytics for the website

Public pages do not display any analytic dashboards. Integrating data analytics would allow the Home HNI team to track:

- User behaviour: page views, time spent, search filters used and drop-off points in the property journey.

- Service usage: number of loan applications, legal service bookings, home security installations, etc.

- Conversion metrics: ratio of property views to inquiries, scheduled visits, completed sales or rentals.

- Customer satisfaction: ratings and feedback for each service provider.

Implementing analytics (e.g., with tools like Google Analytics 4 or a custom dashboard) would help the admin team identify bottlenecks and optimize user experience.

3 — End-to-end service integration after login

The site offers numerous services, but there is no visible workflow connecting a customer’s property selection with subsequent service requests. After login, the platform should guide users through the entire transaction process:

- Property shortlisting: maintain a saved list of favourite properties with details on status (available, under negotiation).

- Service recommendations: automatically suggest appropriate services (loan assistance, legal documentation, movers, interior design) based on the chosen property. The service pages already describe these offerings; integration would link them to user accounts.

- Booking and tracking: allow users to book services directly from their dashboard and track progress (e.g., status of loan pre-approval, legal document preparation, packers & movers appointment). For each step, show contact details of the assigned Relationship Manager or service provider.

- Payment and documentation: integrate secure payment gateways and digital document signing, and provide downloadable copies of agreements.

- Post-completion feedback: capture customer feedback after service completion to rate service providers.

4 — Plan changes and updates

The presence of coming soon services and ticker announcements suggests that Home HNI is evolving. However, there is no unified product roadmap visible to users. Admins should maintain a change log or news page summarising recent updates (e.g., new virtual property tours, new legal services) and planned features, so customers and service providers know what to expect.

5 — Mobile number integration

While service enquiry forms collect phone numbers (with a +91 prefix), the initial sign-up modal does not include a mobile number fieldhomehni.com. The FAQ notes that mobile verification is completed within four business hours and users need to add their mobile number after registeringhomehni.us. To streamline verification, Home HNI should:

- Add a mandatory phone number field to the registration form or prompt users immediately after sign-up to enter a mobile number.

- Provide one-time password (OTP) verification to expedite account activation.

- Use mobile numbers for WhatsApp integration; since owners can list properties via WhatsApphomehni.us, consistent phone-number handling across the platform would improve user experience.

6 — Students’ dashboard

There is no dedicated student dashboard on the site. Given that Home HNI lists PG/hostels and flats for rent, a student dashboard could:

- Provide filters tailored to student housing (near universities, PG/hostels, co-living spaces, budget ranges).

- Show amenities important to students (distance to campus, Wi-Fi availability, meal plans, security).

- Allow students to view rental agreements and request services (e.g., packers & movers, cleaning) from their dashboard.

- Integrate with identity verification for students (e.g., uploading university IDs) and implement flexible payment plans (monthly or semester-wise).

7 — Buyer and seller dashboards & website modifications

Since the buyer and seller dashboards are behind login, we could not test them; however, the FAQ hints at certain features:

- Sellers can manage listings created through the ‘List Your Property’ function or via WhatsApp; they should be able to edit property details, upload photos and monitor enquiries. Eliminating brokerage is a major selling pointhomehni.us, so the dashboard should transparently track offers and negotiations.

- Buyers/tenants need tools to shortlist properties, schedule visits and access recommended services (loans, legal, movers). The search filters and scheduling mentioned in the FAQhomehni.us should be integrated into a cohesive dashboard.

To make the website easier to modify and maintain, it would be beneficial to:

- Adopt a modular design where services (legal, movers, interior design, etc.) are components that can be plugged into dashboards.

- Standardize forms and fields across services (name, mobile number, email, city, budget) to simplify data handling.

- Ensure responsive design so dashboards work smoothly on desktop and mobile devices.

- Implement a content-management system (CMS) for managing announcements, blogs and FAQs, allowing non-technical staff to update information quickly.

Developer Task Document: Pending Works for www.homehni.com

Objective

To complete and optimize the core functionality of the HomeHNI website by enhancing admin capabilities, integrating analytics, improving service workflows, and refining user experiences for buyers, sellers, students, and service providers.

1. Admin Dashboard

Goal:
Develop a centralized admin dashboard to manage all services, service providers, and user data.

Requirements:

- Display a summary of all services (Legal, Security, Interiors, Packers & Movers, etc.).

- Manage and view service providers with detailed profiles for each service.

- Track ongoing service requests and their statuses.

- Provide controls for approving, editing, and deactivating service listings.

- Include admin notifications and activity logs.

Acceptance Criteria:

- Admin can view service-wise provider data.

- Admin can add, update, or remove any service or provider.

- Dashboard supports filtering and exporting of data (CSV/XLSX).

2. Website Data Analytics

Goal:
Implement data tracking and visualization to monitor site usage and performance.

Requirements:

- Integrate analytics to capture page visits, conversions, and user interactions.

- Show visual insights (charts/graphs) in the admin dashboard.

- Include metrics like:

  - Daily/Monthly active users

  - Service request trends

  - Buyer vs. Seller traffic ratio

  - Most-used services

Acceptance Criteria:

- Real-time analytics visible on the dashboard.

- Reports exportable to PDF/Excel.

3. End-to-End Service Integration

Goal:
Automate the workflow between customer and service provider, from booking to completion.

Requirements:

- Enable service booking after login.

- Notify providers automatically when a new request is made.

- Allow customers to track service progress (e.g., “Pending → In Progress → Completed”).

- Update the admin dashboard automatically with each status change.

Acceptance Criteria:

- Each service request has a clear timeline and status updates.

- Providers and customers can communicate within the platform.

- Final completion updates trigger notifications for both parties.

4. Plan & Pricing Updates

Goal:
Revise service plans and pricing structure based on recent business updates.

Requirements:

- Modify plan details and packages across all services.

- Ensure plans are editable by admin via dashboard UI.

- Reflect plan changes instantly on user-facing pages.

Acceptance Criteria:

- Updated plans display correctly on front-end.

- Plan details can be edited without database-level changes.

5. Mobile Number Integration

Goal:
Enable secure user authentication via mobile numbers.

Requirements:

- Add mobile number field during signup and login.

- Integrate OTP verification using an SMS gateway (e.g., Twilio, MSG91, Firebase Auth).

- Apply to all user roles: Admin, Buyer, Seller, Student, and Service Provider.

Acceptance Criteria:

- OTP verification works on signup and login.

- Admin can view and verify user mobile numbers.

6. Student Dashboard

Goal:
Develop a dedicated student dashboard to manage student-specific services and activities.

Requirements:

- Include fields such as:

  - Student name, college, course, contact info, service history.

- Enable students to book, manage, and track their services.

- Provide a backend view for admin to manage student users.

Acceptance Criteria:

- Student can log in and access personalized dashboard.

- Dashboard reflects real-time updates from service providers.

7. Website UI/UX Improvements

Goal:
Simplify and modernize the website for better usability and content management.

Requirements:

- Improve navigation flow between Buyer, Seller, and Service Provider sections.

- Ensure the design supports mobile responsiveness.

- Allow easy future content updates via CMS or admin interface.

- Fix existing issues and bugs noticed during login and listing navigation.

Acceptance Criteria:

- Smooth login and navigation across all user roles.

- Consistent UI components on desktop and mobile views.

- Easy scalability for future updates.